------------- RETROSPECTIVE------------------

1.What went well?

-> Success - In planning the MVP and listing the user stories.

-> Tasks completed smoothly - MongoDB schema, Project setup, Git/git hub branching

-> Good transparency between team members, Guidance from mentor.

2. What didn't go well?

-> We had to do a lot of changes to the mongoose schema,

-> Adding auto-incremented keys in MongoDB

-> Testing APIs

3. What can be improved?

-> Microservice implementation

-> Git workflow in sync

-> Improve UI/UX

4. Action items for next sprint

-> Jenkins pipeline

-> Testing

-> Docker